CRYPTO SOCIAL REWARDS PLATFORM
MASTER SPECIFICATION 05 — DEPLOYMENT, SECURITY & AI CODING AGENT

Purpose
This is the execution document for an AI coding agent. The agent must implement the platform from the previous four specifications without inventing conflicting requirements.

SOURCE OF TRUTH
Priority order:
1. Explicit user instruction in the current task
2. This document
3. Documents 01–04
4. Existing project conventions

If requirements conflict, stop and identify the conflict rather than silently implementing both.

Recommended repository structure

/backend
  manage.py
  config/
  apps/
    accounts/
    sellers/
    campaigns/
    social/
    rewards/
    wallets/
    blockchain/
    audit/
  requirements/
  tests/

/frontend
  app/
  components/
  lib/
  hooks/
  services/
  types/

/contracts
  src/
  test/
  scripts/

/docs
  01_Product_UI.md
  02_Backend_API.md
  03_X_Tracking.md
  04_Blockchain.md
  05_Deployment.md

Implementation phases

PHASE 1 — Foundation
- Create repository structure.
- Configure Django.
- Configure PostgreSQL.
- Configure DRF.
- Configure frontend.
- Add environment configuration.
- Add linting/formatting.
- Add basic CI.
- Create health endpoint.

Acceptance:
- Backend starts.
- Frontend starts.
- Database migrations work.
- Tests run.

PHASE 2 — Authentication & Seller
- User authentication.
- Seller profile.
- Seller code generation.
- Wallet model.
- Dashboard skeleton.

Acceptance:
- User can create account.
- Seller code is unique.
- Seller can view profile.

PHASE 3 — Campaigns
- Campaign CRUD.
- Campaign listing.
- Campaign detail.
- Seller participation.
- Eligibility rules.

Acceptance:
- Admin can create campaign.
- Seller can join eligible campaign.
- Ineligible seller is rejected with a clear reason.

PHASE 4 — X integration
- OAuth.
- Account linking.
- Provider abstraction.
- Post discovery.
- Verification pipeline.
- Metrics snapshots.

Acceptance:
- Test account can authorize.
- Account identity is stored securely.
- Qualifying test posts can enter the pipeline.
- Duplicate posts are rejected.
- Provider errors are handled safely.

PHASE 5 — Reward engine
- Calculation service.
- Reward records.
- Budget accounting.
- Caps.
- Approval flow.
- Audit logging.

Acceptance:
- Identical inputs produce identical calculations.
- Budget cannot become negative.
- Duplicate rewards cannot be created.

PHASE 6 — Wallet & blockchain
- Wallet connection.
- Ownership signature verification.
- Testnet contract.
- Claim authorization.
- Claim transaction.
- Event listener.
- Reconciliation.

Acceptance:
- Seller can connect wallet.
- Testnet reward can be claimed.
- Duplicate claim cannot succeed.

PHASE 7 — Admin
- Seller management.
- Campaign management.
- Post review.
- Reward review.
- Claims.
- Fraud/risk queue.
- Audit logs.

PHASE 8 — Production hardening
- Rate limiting.
- Monitoring.
- Backups.
- Error tracking.
- Secret management.
- Security review.
- Load testing.
- Recovery procedures.

Environment variables
Use environment variables or a secret manager for:
- DATABASE_URL
- REDIS_URL
- DJANGO_SECRET_KEY
- X_CLIENT_ID
- X_CLIENT_SECRET
- X_REDIRECT_URI
- FRONTEND_URL
- RPC_URL
- CHAIN_ID
- REWARD_TOKEN_ADDRESS
- CONTRACT_ADDRESS
- CLAIM_SIGNER configuration
- monitoring/error-tracking credentials

Never commit secrets.

Deployment
Frontend:
- Deploy to a managed frontend platform such as Vercel.

Backend:
- Deploy Django on a production Linux server/container platform.
- Run Gunicorn.
- Put Nginx/reverse proxy in front.
- Enable HTTPS.

Workers:
- Run Celery worker.
- Run Celery beat/scheduler if scheduled jobs are used.
- Use Redis as broker where appropriate.

Database:
- Managed PostgreSQL preferred.
- Automated backups.
- Test restoration regularly.

Production checklist
- DEBUG=False
- HTTPS enabled
- Secure cookies
- Allowed hosts configured
- CORS restricted
- CSRF configured
- Database credentials secured
- Secrets rotated
- Error monitoring active
- Rate limits active
- Admin MFA strongly recommended
- Wallet signing system secured
- Smart contracts reviewed
- Testnet completed
- Backups verified

AI coding-agent behavior
The agent must:
1. Read all five documents before coding.
2. Inspect existing code before changing it.
3. Preserve working functionality.
4. Make small, logically grouped changes.
5. Run tests after each major phase.
6. Report changed files.
7. Report tests run and results.
8. Never fabricate successful API calls.
9. Never hard-code credentials.
10. Never use mock blockchain success in production code.
11. Clearly mark development mocks.
12. Ask for required credentials only when needed.
13. Use migrations for schema changes.
14. Keep business logic out of React components.
15. Keep blockchain logic isolated behind services.
16. Keep X API logic behind a provider adapter.
17. Make financial operations idempotent.
18. Add audit logs for sensitive admin/financial actions.

Definition of done
The MVP is complete only when:
- Seller can onboard.
- X account can be linked.
- Wallet can be linked and ownership verified.
- Seller code exists.
- Campaign can be created.
- Seller can join campaign.
- Qualifying X post can be discovered through supported API access.
- Post can be verified.
- Metrics can be refreshed.
- Reward can be calculated.
- Reward can be approved.
- Seller can claim testnet token.
- Claim is recorded on-chain and in the database.
- Admin can inspect the full audit trail.
- Automated tests cover critical financial and permission logic.

MVP exclusions
Do not build initially:
- Multiple blockchains unless required.
- Complex DAO governance.
- NFT marketplace.
- Advanced referral tree.
- Anonymous cash-out.
- Automated market making.
- Unverified engagement scraping.
- Anything intended to bypass X restrictions.

After MVP
Potential V2:
- Multiple chains.
- More reward models.
- Project self-service campaigns.
- Referral system.
- Advanced fraud scoring.
- Analytics.
- API for third-party projects.
- Mobile app.